INTERNAL MEMO

Q1 FY26 Production Review · For the Board Operations Committee

From: Pak Surya Wibawa, General Manager · Operations, Contoso Mining Services

To: Director of Operations · Operating Committee

Date: 22 June 2026 · Classification: Internal

Headline

Q1 FY26 production landed at 21.4M BCM against a plan of 20.6M BCM — 4% above plan and 9% above Q1 FY25. The overperformance was led by Tabang Coal and Martabe Gold EPC; Gunung Bayan underperformed by 6% on equipment availability. Zero LTI across all 14 sites for the quarter.

Situation — what's happening

Total BCM moved: 21.4M (plan 20.6M, +4%). Strongest quarter since Q3 FY24.

OEE across the haul fleet averaged 78% (target 75%). Komatsu PC4000 fleet led at 84%.

Fuel intensity: 0.42 L/BCM (target 0.45). Driven by route optimisation at Tabang.

HSE: zero LTI, zero recordables for 24 consecutive months. 12,400 toolbox talks delivered.

Headcount: 1,208 (+22 vs Q4 FY25). 78% local content sustained on FY25 contracts.

Complication — what is worrying me

Gunung Bayan availability dropped to 71% in March on three unplanned dragline outages.

Diesel hedge unwinds in September — exposure to spot price could add USD 4.2M to Q3 fuel bill.

Two long-serving site superintendents resigned in May; succession bench is thin in East Kalimantan.

RKAB regulatory review in July — preliminary signals suggest a 12% reserve adjustment at Tabang.

Analysis — variance vs plan

Decomposing the +0.8M BCM variance: Tabang Coal contributed +1.4M (route optimisation, weather), Martabe Gold EPC contributed +0.3M (early commissioning of the new conveyor), Gunung Bayan contributed −0.6M (dragline downtime), Equipment downtime across the portfolio was −0.2M, and Fuel cost overspend offset −0.1M in commercial terms. Net effect: production above plan, commercial position broadly on plan.

Recommendation — what we will do in Q2

Action 1: Accelerate the dragline major-maintenance programme at Gunung Bayan — pull forward by 6 weeks. Owner: Site Manager Gunung Bayan. Cost: USD 2.1M.

Action 2: Lock a partial diesel hedge for Q3-Q4 — target 60% coverage at current strip. Owner: CFO + Procurement. Decision by: 8 July 2026.

Action 3: Open a fast-track succession review for East Kalimantan supers — name two backups per role. Owner: HR Business Partner. Deadline: end of August.

Action 4: Engage with the regulator on the Tabang RKAB review — submit pre-emptive technical brief. Owner: GM Operations + Permits. By: 15 July 2026.

Risks for the next 90 days

Diesel price spike post-hedge unwind — high probability, USD 4-6M impact.

RKAB reserve adjustment at Tabang — medium probability, could reduce FY26 production guidance by 2-3%.

Further dragline failures at Gunung Bayan — medium probability, USD 1-2M impact per event.

Asks from the Committee

Approval to accelerate the Gunung Bayan dragline programme (USD 2.1M, off-cycle capex).

Mandate to engage proactively with the regulator on the Tabang RKAB.

Endorsement of the diesel hedge strategy at the next Capital Committee.

Prepared by: Pak Surya Wibawa · General Manager · Operations · Contoso Mining Services