Borneo EPC Specialists — Capability Statement

Submitted to Contoso Mining Services · EPC Tender · Mahakam Coal Handling

Company Snapshot

| Established | 2004 (21 years) |
| --- | --- |
| Headquarters | Balikpapan, East Kalimantan |
| FY25 revenue | USD 185 million |
| FY25 EBITDA margin | 11.2% |
| In-house engineers | 62 engineers |
| Disciplines | Mechanical, Civil/Structural, E&I, Process, Commissioning |
| HSE — LTI rate (last 3 yrs) | 0.21 per 200,000 hours |
| Certifications | ISO 9001, ISO 14001, ISO 45001, SMK3 |

Reference Projects (last 5 years)

Berau Coal Handling Phase 2 — USD 54m EPC, 16 months, completed 2024 (on time, +1.8% cost)

Adaro Met-Coal Conveyor — USD 41m EPC, 14 months, completed 2023

KPC Stockyard Expansion — USD 47m EPC, 18 months, completed 2022

Mahakam barge loading upgrade — USD 22m EPC, 9 months, completed 2025

Timeline Position vs KAK

Confident on 18-month KAK delivery. Internal plan: 17 months with 1-month buffer. Mobilisation from existing Balikpapan yard — no demob cost.

Commercial Position vs KAK Budget

Within KAK budget. Indicative lump-sum USD 74.8m (4% below cap). Local fabrication in-country drives the saving.

Why Award Us

Three relevant coal handling references ≥ USD 40m in last 5 years

78% local content — exceeds KAK minimum

Existing relationship with Mahakam port authority

Bench depth in commissioning — historically the riskiest phase

Known Gaps / Watch-outs (declared)

Limited high-voltage substation experience — would subcontract switchgear to PT Schneider partner

No experience with low-carbon haul retrofit — out of scope for this tender but flagged