NusaWorks Industrial — Capability Statement

Submitted to Contoso Mining Services · EPC Tender · Mahakam Coal Handling

Company Snapshot

| Established | 2015 (10 years) |
| --- | --- |
| Headquarters | Surabaya |
| FY25 revenue | USD 95 million |
| FY25 EBITDA margin | 8.4% |
| In-house engineers | 34 engineers |
| Disciplines | Mechanical, Civil/Structural, E&I (limited Process) |
| HSE — LTI rate (last 3 yrs) | 0.45 per 200,000 hours (one LTI in 2024) |
| Certifications | ISO 9001, ISO 45001, SMK3 |

Reference Projects (last 5 years)

Semen Indonesia Cement Conveyor — USD 28m EPC, 12 months, completed 2024

Krakatau Posco Material Handling — USD 31m EPC, 14 months, completed 2023

Vale Nickel Stockyard (sub-EPC role) — USD 18m, 11 months, completed 2022

Timeline Position vs KAK

Aggressive on 18-month KAK. Internal plan 16 months. Limited experience at this contract size — schedule risk if scope grows.

Commercial Position vs KAK Budget

Below KAK budget. Indicative lump-sum USD 69m (12% below cap). Low overhead, lean bid.

Why Award Us

Lowest commercial bid by a clear margin

Strong appetite — would treat this as a flagship reference

Quick decision cycle, owner-led

Known Gaps / Watch-outs (declared)

No coal handling reference ≥ USD 40m — fails KAK minimum

Engineering bench (34) below KAK minimum of 40

LTI rate (0.45) above KAK ceiling of 0.30

Limited process engineering — would subcontract